Modiri Molema Road

Old Parliament Complex

Mmabatho, 2735

Private Bag X 2080, Mmabatho, 2735

Tel.: +27 (18) 388 1116

Email: KMasilo@nwpg.gov.za

INFORMATION COMMUNICATIONS & TECHNOLOGY

# BUSINESS REQUIREMENTS DOCUMENT

Annual Performance Plan Monthly Reporting Management System (APP-MRMS)

Version 2.0 | September 2026

Draft for Validation / Pilot Baseline

| Department | Department of Public Works and Roads, North West Provincial Government |
| --- | --- |
| Business owner | Directorate: Planning, Monitoring and Evaluation |
| Solution | Annual Performance Plan - Monthly Reporting Management System (APP-MRMS) |
| Classification | CONFIDENTIAL - Authorised departmental stakeholders and implementation team |

# Document Control

| Field | Departmental Baseline |
| --- | --- |
| Document title | Business Requirements Document - APP-MRMS |
| Version | 2.0 |
| Date | 03 September 2026 |
| Business owner | Directorate: Planning, Monitoring and Evaluation |
| Solution owner | Director: Planning, Monitoring and Evaluation |
| Business process owner | Deputy Director: Monitoring / designated APP monitoring official |
| Technical owner | Departmental ICT / appointed implementation team |
| Status | Draft for departmental validation and pilot configuration |
| Supersedes | APP-MRMS Business Requirements Document v1.0 (August 2026) |

## Approval and Baseline Sign-Off

| Name / Office | Role in approval | Signature | Date |
| --- | --- | --- | --- |
| H.M. Pretorius | Director: Planning, Monitoring and Evaluation - Business/Solution Owner |  |  |
| Deputy Director: Monitoring | Business Process Owner / UAT Lead |  |  |
| Head of Department / Accounting Officer | Executive approval where required |  |  |
| Departmental ICT Lead | Technical feasibility, security and deployment |  |  |

Important baseline rule: Approval of this document authorises configuration against the departmental operating model below. It does not authorise IT to invent missing officials, email addresses, programme mappings or delegated approval rights. All unresolved master-data fields must remain visibly flagged as Pending Verification before pilot activation.

# Executive Summary

The APP-MRMS is a departmental performance-information management solution intended to digitise monthly implementation reporting, evidence management, quality assurance, consolidation and management oversight for the Department of Public Works and Roads (DPWR), North West Province.

The design principle is that the system must reproduce the Department's accountability chain rather than merely digitise an Excel workbook. Monthly implementation information is captured close to the source by responsible managers/project managers; coordinated by Performance Information Coordinators (PICs) / Reporting Champions; subjected to programme management quality assurance and Monitoring & Evaluation assessment; supported by traceable portfolios of evidence (POEs); and consolidated for departmental and executive oversight. Quarterly APP reporting remains subject to the formal verification and approval requirements in the departmental framework.

Pre-load a verified master register of named officials and their organisational scope before pilot.

Use role-based access with least privilege, separation of duties and effective-dated delegations.

Preserve the APP/Operational Plan reporting hierarchy, including indicators, targets, milestones, responsible managers, monthly reports, deviations and POEs.

Apply the Department's minimum data-quality criteria: completeness, timeliness, relevance, validity, reliability and correct format.

Maintain audit-ready traceability from a submitted performance claim to its supporting evidence, reviewer actions, corrections, versions and final approval.

Provide management dashboards and exception queues without weakening formal accountability or allowing silent editing after sign-off.

# 1. Business Context and Departmental Basis

The Departmental Performance Monitoring and Reporting Framework states that monitoring and evaluation is a collective departmental responsibility, while the Directorate: Planning, Monitoring and Evaluation concentrates on collection of performance information, verification of performance against supporting documents, assessment/feedback and departmental reporting. The framework further assigns specific responsibilities to the Head of Department, Programme Managers, Performance Information Coordinators, the Directorate: Planning, Monitoring and Evaluation, Risk Management and Internal Control, and Records Management.

The framework also establishes that actual APP performance is monitored monthly against Operational Plans and reported quarterly through APP performance reporting systems. The APP-MRMS must therefore support monthly management reporting in a way that can feed, but does not replace, the formal quarterly APP process and the Provincial M&E reporting environment.

## 1.1 Authoritative Departmental Terminology

| Term | Meaning in APP-MRMS |
| --- | --- |
| Programme Manager | Senior manager accountable for formulation, implementation and monitoring of APP inputs for the programme; performs programme-level quality assurance and signs off reports/checklists as required. |
| Performance Information Coordinator (PIC) / Reporting Champion | Nominated official coordinating monthly/quarterly performance reports, POE collation, quarterly review sessions, annual report inputs and other performance-information requests. |
| Responsible Manager / Project Manager / Activity Owner | Official closest to implementation and source evidence. Captures progress, deviations, corrective actions and POE for assigned implementation-plan activities/projects. |
| Deputy Director: Monitoring | M&E assessment role: completeness checks, report scrutiny, relevance of deviation reasons, POE collation and verification coordination. |
| Director: Planning, Monitoring and Evaluation | Departmental verification and consolidation authority; quality assures information and submits consolidated outputs to HOD/MEC/oversight structures as applicable. |
| Programme of Action / SOPA / EXCO resolution reporting | Related monthly reporting streams that may use the same governed master data and workflow principles but remain separate report types. |
| Portfolio of Evidence (POE) | Supporting documentation prescribed by the Technical Indicator Description or required to substantiate achievement/non-achievement/deviation. |
| Verification | Formal assessment of reported performance against source evidence and reporting criteria, with recorded findings and follow-up. |

# 2. Purpose and Business Objectives

The purpose of APP-MRMS is to provide one controlled departmental platform for the monthly implementation cycle and the preparation of verified performance information for quarterly and annual reporting. The solution must reduce manual consolidation while strengthening accountability, evidence traceability and audit readiness.

Create a single source of truth for the approved APP Implementation Plan and its monthly execution status.

Identify every user automatically by official account and apply the correct programme/unit/project scope.

Replace informal email-based circulation with controlled submission, review, return, sign-off and escalation states.

Enable PICs and Programme Managers to see completeness and exceptions across their own responsibility areas.

Enable Planning, Monitoring and Evaluation to assess all submissions, verify POEs and consolidate outputs without re-keying data.

Generate DMC/Extended DMC/management-ready status reporting and quarterly consolidation extracts.

Keep an evidential record of who submitted, changed, reviewed, returned, verified and approved each item and when.

# 3. Scope

## 3.1 Phase 1 - Pilot Baseline (Mandatory)

| # | Capability | Department-specific requirement |
| --- | --- | --- |
| 1 | Identity and User Master | Pre-load named officials, official contact details, organisational unit, role, programme scope and project/activity assignments. Login must map to the user master via Microsoft identity. |
| 2 | APP Implementation Plan Register | Load approved outputs/indicators, annual and quarterly targets, projects/activities/milestones, responsible managers, due dates and source-evidence requirements. |
| 3 | Monthly Progress Capture | Responsible Manager/Project Manager captures progress narrative, planned vs actual milestone, status/percentage, deviation reason, corrective action/intervention, comments and POE. |
| 4 | PIC Coordination Queue | PIC/Reporting Champion sees all expected submissions in assigned scope; can perform completeness check, return for correction and submit coordinated package onward. |
| 5 | Programme Manager Quality Assurance | Programme Manager/authorised senior manager reviews completeness and reasonableness, records sign-off/checklist decision, returns deficient submissions and views recurring exceptions. |
| 6 | M&E Assessment and Verification | Deputy Director: Monitoring / M&E reviewers assess completeness, quality, deviation reasons and evidence; record verification result and findings; manage resubmissions. |
| 7 | Director PM&E Oversight | Director PM&E can view all programmes, confirm M&E verification/consolidation and release management/quarterly outputs subject to workflow. |
| 8 | Evidence Management | Attach POE with metadata: indicator/activity, reporting period, evidence type, date, source, version and verification status. |
| 9 | Dashboards and Exception Reporting | Role-filtered dashboard for due, draft, submitted, returned, outstanding, verified and overdue items; performance/implementation status and recurrent issues. |
| 10 | Audit Trail and Version History | Immutable event history for submissions, returns, approvals, evidence changes and master-data changes; no silent overwrite after submission. |
| 11 | Reporting Calendar | Configurable monthly and quarterly due dates, reminders, escalation points and locked periods. |
| 12 | Pre-pilot Data Validation | Master-data verification dashboard showing missing nominated users, unverified email addresses, duplicate role assignments and activities without accountable owners. |

## 3.2 Later Enhancements / Roadmap

Power BI executive analytics and trend analysis across financial years.

Automated integration/export to Provincial M&E and e-QPRS reporting structures where technically and institutionally authorised.

Controlled integration with Infrastructure Reporting Model (IRM) or other infrastructure systems to avoid duplicate project progress capture.

Automated RAG thresholds and exception analytics configurable by M&E.

Advanced evidence library retention, records classification and automated disposal/archival rules.

API-based master-data integration with HR/identity systems where available.

# 4. Departmental Data and Accountability Model

Correction to the generic v1.0 model: Programme is not treated as a child of a Directorate. The system must reflect the Department's budget programme and organisational structures as related but distinct dimensions. A project/activity is mapped to the responsible organisational unit and, where applicable, to the relevant APP output/indicator and budget programme.

| Layer | Required master data / relationship |
| --- | --- |
| Department | Department of Public Works and Roads - North West Provincial Government |
| Budget Programme | Programme 1: Administration; Programme 2: Public Works Infrastructure; Programme 3: Transport Infrastructure; Programme 4: Community-Based Programme, subject to the approved APP for the active financial year. |
| Organisational Unit | Chief Directorate / Directorate / Sub-directorate / Office responsible for delivery or reporting. |
| APP Performance Structure | Outcome / Output / Performance Indicator / Technical Indicator Description / annual target / quarterly target / spatial or beneficiary dimension where applicable. |
| Implementation Structure | Project / activity / milestone / monthly planned action / target date / budget where applicable. |
| Accountability | Programme Manager; PIC/Reporting Champion; Responsible Manager/Project Manager; M&E reviewer; director-level oversight. |
| Monthly Performance Record | Reporting month; planned milestone; actual progress; status; percentage; deviation; corrective action/intervention; comments; submission and review statuses. |
| Evidence and Verification | POE metadata; evidence file; verification sample/status; finding; follow-up action; verifier and date. |
| Quarterly Consolidation | Calculated/approved quarter result; narrative; programme sign-off; M&E verification; executive/accounting officer approval status where applicable. |

## 4.1 Buildings Infrastructure Project Dimension

For Buildings Infrastructure, project master data must support client department/category, project name, project stage/status, assigned Project Manager and supervising manager. The supplied Buildings Infrastructure allocation includes DOE, COSATMA, DSD, COGTA, ACSR, Head Office and IDT project groupings, with stages such as Planning and Design, Construction, Practical Completion and Final Completion. These terms should be selectable values rather than free text where possible.

| Project Manager | Project portfolio examples from supplied allocation |
| --- | --- |
| Mbongeni Mntambo | Dirang Ka Natla; Tigane Secondary School; Tlakagameng Primary School; Monchusi Secondary School; Kgabalatsane Primary School; Goodwill Primary School; Old Parliament Phase 3C; traditional offices refurbishment; Ngaka Modiri Molema Sub-District Office extension |
| Rosy Molelekwa | Coligny Special School; Kagiso Barolong Secondary School; Mamodibo High School; Tokwe Secondary School; Monnamere Primary School; Kgetleng Primary School; Stinkhoutboom Primary School Phase 2; DSD planning/design portfolio; Barolong Ba Ga Molefe; Bahurutshe Boo Mokgatlha Ba Ga Mooketsi; Ganyesa and Mabeskraal Community Libraries; IDT library projects |
| Kabelo Thebe | GD Montshioa Airport upgrades/additions; Pilanesburg Airport; Zeerust Weighbridge; Batharo Ba Ga Masibi; Vryburg Road Camp PWR Sub-District Office |
| Lebogang Molokwane | False Roof at 149 Kruis Street; seven houses at Ga-Lowe Parliament Village; Theresa House Refurbishment |

# 5. Roles, Responsibilities and System Permissions

| Departmental role | Primary accountability | System permission profile |
| --- | --- | --- |
| Responsible Manager / Project Manager / Activity Owner | Implement work; provide source information and POE; explain deviations and corrective action. | Create/edit own assigned monthly records before submission; attach evidence; respond to returns; read own history. No self-approval. |
| PIC / Reporting Champion | Coordinate performance information for programme/unit; completeness; POE collation; follow-up; quarterly/annual inputs. | View all assigned scope; completeness check; return to owner; submit coordinated package; monitor outstanding items. Cannot alter contributor narrative after submission without visible return/revision. |
| Programme Manager | Accountable for programme implementation and monitoring; quality assurance; sign-off; quarterly review. | Read all programme data; sign/return programme package; record QA checklist; escalate issues; no alteration of source evidence. |
| Deputy Director: Monitoring / M&E Reviewer | Assess completeness, quality, deviations and evidence; coordinate verification; collate POEs. | Department-wide review queue; verify/return; record findings; assign follow-up; manage verification samples; cannot erase source history. |
| Director: Planning, Monitoring and Evaluation | Departmental quality assurance and consolidation; submit performance outputs for oversight. | Department-wide read; final M&E confirmation/release; dashboard/export; override only through audited exceptional action. |
| Head of Department / Accounting Officer or delegate | Executive oversight and formal approval where the reporting instrument requires AO sign-off. | Read consolidated reports; approve/reject formal quarter/annual package; no routine editing. |
| DMC / Executive Viewer | Collective leadership, scrutiny and corrective-action decisions. | Read-only dashboards and approved management reports. |
| Risk Management & Internal Control | Facilitate risk identification and monitor mitigating strategies; assurance. | Read-only/assurance access to approved data and evidence samples as authorised; issue finding/comment without editing performance record. |
| Records Management | Records classification, retention and safeguarding requirements. | Governed records/evidence administration as authorised; no performance approval. |
| APP-MRMS System Administrator | Users, roles, organisational structure, reporting calendar, configuration. | Administrative configuration only. No business approval by virtue of admin rights. |
| ICT Platform Administrator | Environment, solution deployment, identity, security, backup/governance. | Technical administration; should not be a business approver. |

## 5.1 Separation of Duties

A user may hold more than one role only where formally justified; permissions are additive but conflict rules still apply.

The same user may not submit and approve the same reporting item. Where a small unit requires an exception, the system must route approval to the next authorised level.

System Administrator and ICT administrator permissions do not confer authority to approve performance information.

Delegations must have effective-from and effective-to dates, a delegating authority, reason and audit record.

No workflow may rely on a hard-coded personal email address; routing must resolve from active role assignments in the User Master.

# 6. Departmental Reporting Workflows

## 6.1 Monthly Implementation Reporting Workflow

Open reporting period and generate expected submissions from active implementation-plan activities/projects.

Responsible Manager/Project Manager captures monthly progress, deviations, corrective action and POE; saves Draft until complete.

On Submit, the record becomes read-only to the contributor except through a formal Return for Correction action.

PIC/Reporting Champion performs completeness and coordination check; missing fields/evidence are returned with a mandatory reason.

Programme Manager or designated senior manager performs programme-level quality assurance/sign-off where the report type requires it.

M&E Reviewer assesses completeness, relevance and reasonableness of progress/deviation narrative, validates required evidence and records verification/findings.

Director PM&E receives consolidated status and unresolved exceptions; management output is released for DMC/oversight once the applicable control stage is complete.

At period close, records are locked. Any later amendment creates a new revision with reason, approver and preserved prior version.

## 6.2 Quarterly APP Reporting Workflow

Quarterly APP reporting must build from, but not be automatically deemed approved by, monthly records. The departmental framework requires signed programme reporting, POE and M&E verification. APP-MRMS must support the following control chain:

Programme-level quarter result prepared from approved source information and signed off by the Programme Manager using the M&E quality-assurance checklist.

Quarterly report and POE submitted to Directorate: Planning, Monitoring and Evaluation within the configured reporting calendar.

Deputy Director: Monitoring / M&E assessment checks completeness, scrutinises deviations and assesses relevance/adequacy of POE.

Director: Planning, Monitoring and Evaluation verifies against POE, records feedback and coordinates corrections with Programme Manager/PIC.

Head of Department / Accounting Officer or authorised delegate approves the formal quarterly output where required before submission/publication on external reporting systems.

Published/externally submitted versions are locked and retained as the official record.

# 7. Business Rules

| Ref | Rule |
| --- | --- |
| BR-01 | Every monthly record must be linked to an active financial year, reporting period, implementation-plan activity/project, responsible owner and organisational scope. |
| BR-02 | Where an activity contributes to an APP indicator, the link to the indicator/output and applicable target must be maintained; this relationship may not be free text. |
| BR-03 | A report cannot be submitted if mandatory fields, responsible owner, reporting period, progress narrative, status and required evidence are missing. |
| BR-04 | The system must validate data quality using Completeness, Timeliness, Relevance, Validity, Reliability and Correct Format checks. |
| BR-05 | POE requirements must be derived from the Technical Indicator Description or approved evidence rule for the activity/indicator. |
| BR-06 | A rejection/return must contain a reason and must remain visible in the history. Returned items are corrected by the original owner and resubmitted as a new revision. |
| BR-07 | No user may approve a record they submitted. |
| BR-08 | Programme Manager sign-off is required for formal programme/quarterly submissions before M&E finalisation unless an approved alternate workflow exists. |
| BR-09 | M&E may return any report or POE that is incomplete, inconsistent, irrelevant, unsupported or in the wrong format. |
| BR-10 | Once a period is locked, changes require an authorised re-open action with reason; the prior version remains immutable. |
| BR-11 | All user-role assignments and delegations are effective-dated and auditable. |
| BR-12 | Overdue status is calculated against the reporting calendar and responsible workflow stage, not merely against final approval. |
| BR-13 | The system must distinguish “not achieved”, “partially achieved”, “achieved”, “over-achieved/exceeded”, “not applicable” and “not reported” rather than treating blank values as zero. |
| BR-14 | Reasons for deviations must be captured separately from corrective actions/interventions. |
| BR-15 | Common deviation categories may be selected from a controlled list, but the contributor must provide context and the system must support required evidence for the selected category. |
| BR-16 | Project lifecycle stage/status values for infrastructure projects must use a controlled vocabulary and retain stage history. |
| BR-17 | Notifications and workflow routing resolve from active role assignments, not hard-coded individual names. |
| BR-18 | A user with a missing/unverified login email remains Inactive for pilot even if a contact email exists. |
| BR-19 | Direct access to the underlying SharePoint/data store must not permit users to bypass APP-MRMS permissions. |
| BR-20 | Every export must identify reporting period, generated date/time, applied filters, version/status and whether the data is Draft, Verified or Approved. |

# 8. Functional Requirements

| ID | Functional Requirement |
| --- | --- |
| FR-01 | Authenticate with departmental Microsoft identity and resolve user to User Master/role assignments. |
| FR-02 | Display a role-specific landing dashboard and outstanding-action queue. |
| FR-03 | Load and maintain financial year, programme, organisational unit, APP output/indicator/target and implementation-plan activity master data. |
| FR-04 | Maintain user, role, scope and effective-dated delegation master data without code change. |
| FR-05 | Generate monthly expected-report records from active assignments and reporting calendar. |
| FR-06 | Allow contributor draft capture of progress, percentage/status, deviation reason, corrective action/intervention, challenges and comments. |
| FR-07 | Attach multiple POEs and capture evidence metadata; validate mandatory evidence requirements. |
| FR-08 | Provide PIC completeness queue with return, comment, coordinated submission and outstanding-item view. |
| FR-09 | Provide Programme Manager QA queue and sign-off checklist. |
| FR-10 | Provide M&E assessment/verification queue with verification result, findings, evidence adequacy and follow-up actions. |
| FR-11 | Provide Director PM&E department-wide consolidated view, exceptions and release/confirmation controls. |
| FR-12 | Provide HOD/AO read-only formal approval interface for report types requiring AO sign-off. |
| FR-13 | Enforce workflow states and prevent unauthorised editing after submission. |
| FR-14 | Record resubmission versions and show side-by-side/change history where practical. |
| FR-15 | Provide configurable reporting calendars by report type, period and financial year. |
| FR-16 | Send in-app/email reminders and escalations to the current accountable role, using configurable lead/overdue intervals. |
| FR-17 | Provide filters by programme, unit, project, project manager, indicator, period, status, verification state and responsible official. |
| FR-18 | Provide search across project/activity title, indicator number/name and responsible official. |
| FR-19 | Provide exception dashboard for late, returned, missing POE, recurring deviation, unassigned owner and unverified user account. |
| FR-20 | Provide management summary export suitable for DMC/Extended DMC and quarterly review meetings. |
| FR-21 | Provide quarterly roll-up without losing the monthly source records and evidence trail. |
| FR-22 | Provide administrator import/export templates for bulk master-data maintenance. |
| FR-23 | Provide evidence register and verification schedule/report. |
| FR-24 | Provide user access review report showing active users, roles, scopes, delegates and last login/action. |
| FR-25 | Provide an audit log for business records and configuration changes. |
| FR-26 | Prevent duplicate report records for the same activity/project and reporting period unless explicitly created as a revision. |
| FR-27 | Support infrastructure project stage/status tracking and assigned project manager. |
| FR-28 | Support controlled reason-for-deviation categories with optional evidence rules and M&E override/assessment notes. |
| FR-29 | Provide data-quality score/checklist at contributor, PIC and M&E stages. |
| FR-30 | Allow authorised export of approved data for external systems without exposing draft/unverified records. |

# 9. Minimum Data Quality and Evidence Requirements

| Criterion | System control |
| --- | --- |
| Completeness | All required fields and information in the template are populated; no unexplained blanks. |
| Timeliness | Submission and review timestamps are compared with configured deadlines; late stage and responsible role are visible. |
| Relevance | Reported performance and POE relate to the specific indicator/activity and intended measure. |
| Validity | Information aligns with approved APP/TID definitions, target calculation and approved plan. |
| Reliability | Source information is collected consistently and evidence can be independently re-performed/checked. |
| Correct format | Templates, evidence formats, naming conventions and required metadata comply with departmental/OTP requirements. |

## 9.1 Deviation and Corrective-Action Controls

The framework contains examples of common deviation reasons and expected supporting evidence (e.g., budget reprioritisation, SCM delays, plant hire/availability, client withdrawal, contractor delays and execution-plan changes). APP-MRMS should implement a configurable deviation-reason library with a separate corrective-action field and an evidence checklist. Selecting a category does not make the reason acceptable; M&E retains the assessment function.

# 10. Notifications, Escalation and Reporting Calendar

Reporting calendars are maintained per report type and financial year; dates may differ between monthly management reporting and quarterly APP reporting.

Reminders should be sent before contributor/PIC/Programme Manager/M&E deadlines and escalated when the relevant workflow stage becomes overdue.

Escalation follows role and organisational hierarchy. It must not bypass the accountable official by automatically completing or approving their action.

The departmental framework's monthly POA control sequence (coordinator submission, M&E assessment, correction/finalisation, Accounting Officer approval) provides a useful default pattern, but the APP-MRMS calendar must remain configurable.

# 11. Dashboards and Management Outputs

| Audience | Required view/output |
| --- | --- |
| Responsible Manager / Project Manager | My assigned activities/projects, due dates, current status, returns, evidence completeness and prior months. |
| PIC / Reporting Champion | Expected vs received submissions, overdue items, missing POE, returned items, programme/unit completion and recurring data-quality gaps. |
| Programme Manager | Programme performance implementation overview, status by indicator/project, deviations, late/rejected items, QA sign-off status. |
| M&E | Department-wide completeness, data-quality checks, verification queue, evidence adequacy, deviation trends, unassigned owners, overdue workflow actions. |
| Director PM&E / DMC | Programme roll-up, critical exceptions, implementation risks, corrective actions requiring decision, status of quarterly consolidation. |
| HOD/AO | Approved/verified high-level performance view and formal sign-off package where required. |
| Assurance | Approved performance records, evidence sample list, audit trail and verification findings within authorised scope. |

# 12. Security, Access Control and Privacy

Security must follow least-privilege and role/scope principles. Microsoft Power Platform guidance emphasises assigning permissions according to responsibility and avoiding unnecessary administrative privilege. APP-MRMS must therefore separate business approval roles from platform administration and must not treat screen hiding as sufficient protection.

Use Microsoft Entra identity/UPN as the primary user key; contact email is not automatically a login identity.

Apply permissions by role plus scope (programme, unit, project/activity, department).

Use security groups/controlled sharing and restrict direct access to underlying lists/libraries.

Administrative roles are limited, reviewed periodically and removed promptly when no longer needed.

Access review report must be available before pilot and at least quarterly thereafter.

Sensitive draft performance information is treated as confidential until official publication.

# 13. Audit, Records and Traceability

Every business action must record user, date/time, action, prior state, new state and reason where relevant.

POEs must retain filename, document type, version, uploader, upload date, related indicator/activity and verification status.

The verification form must identify programme/sub-programme, date, indicator, quarter/output under review, evidence availability, evidence type/source, observations/findings and signatories/attendance where applicable.

Official approved quarterly/annual outputs and associated evidence must be retained according to departmental records-management rules and audit requirements.

Exports should be reproducible: the system must be able to show the record set and version that produced an approved report.

# 14. Non-Functional Requirements

| ID / Quality | Requirement |
| --- | --- |
| NFR-01 Functional suitability | The solution implements approved business rules and role workflows without requiring users to use side spreadsheets for routine reporting. |
| NFR-02 Usability | Common capture and review tasks should be understandable with concise labels matching departmental terminology; desktop-first responsive layout. |
| NFR-03 Reliability | No loss of saved draft/submitted data; resilient handling of attachments; clear error states and retry behaviour. |
| NFR-04 Performance | Normal list/dashboard views should load within acceptable departmental network conditions; use filtered queries and avoid loading the entire dataset client-side. |
| NFR-05 Security | Least privilege, controlled data-source access, no unauthorised direct-list bypass, protected admin configuration and audit logs. |
| NFR-06 Maintainability | Roles, calendars, unit names, programme mappings, statuses, deviation categories and users are configuration/master data, not hard-coded. |
| NFR-07 Auditability | Material changes and workflow decisions are traceable to an authenticated user and timestamp. |
| NFR-08 Accessibility | Readable contrast, keyboard-friendly controls where feasible, descriptive labels and no reliance on colour alone for status. |
| NFR-09 Interoperability | Export in Excel/CSV/PDF or agreed format for quarterly consolidation and authorised external systems. |
| NFR-10 Data quality | Mandatory validation, reference data, duplicate prevention and exception reporting support reliable performance information. |

# 15. Technology and Architecture Requirements

| Component | Requirement |
| --- | --- |
| Power Apps | Departmental user interface with role/scope aware screens and governed deployment through development/test/pilot/production environments. |
| SharePoint Online / approved data store | Master data, reporting records and evidence libraries. Permissions must be designed so direct data-source access cannot bypass business access rules. |
| Power Automate | Notifications, reminders, escalations, workflow integrations and scheduled controls; flow routing must reference master roles, not hard-coded addresses. |
| Power BI (roadmap/if licensed) | Read-only management analytics using approved/verified data; security aligned with APP-MRMS scopes. |
| Microsoft Entra ID | Authentication and security principals/groups; official UPN mapped to User Master. |
| Audit/Monitoring | Platform and application audit logging sufficient for support, access review and performance-record traceability. |

# 16. Assumptions, Constraints and Dependencies

The approved APP Implementation Plan and organisational mappings for the active financial year will be provided as controlled master data.

The supplied coordinator and Buildings Infrastructure lists are a starting point, not a substitute for an HR/management-confirmed user register.

Project-manager email addresses not present in the source allocation will be verified internally; no guessed email address is to be activated.

The Strategy and Systems reporting-champion role is currently recorded as “To be nominated” and is a pre-pilot dependency.

Where a source contact uses a non-nwpg email address, ICT must confirm the user's authorised Microsoft identity and whether guest access is permissible; the contact email alone must not be used to infer login rights.

Formal quarterly/annual statutory or provincial reporting requirements remain controlling where they differ from monthly management workflows.

# 17. Acceptance Criteria for Pilot

| ID | Pilot acceptance criterion |
| --- | --- |
| AC-01 | All named users in Appendix A are loaded with correct unit and candidate role; unresolved identity/email records are visibly inactive/pending verification. |
| AC-02 | All Buildings Infrastructure project managers and supplied project allocations are loaded; project records show project status/stage and accountable manager. |
| AC-03 | A contributor can complete a monthly report and attach POE only for assigned scope. |
| AC-04 | PIC can see expected submissions for assigned unit/programme, return deficient items and forward a coordinated set. |
| AC-05 | Programme Manager can perform QA/sign-off without editing the contributor's submitted source narrative. |
| AC-06 | M&E can assess/verify department-wide records, record findings and return items with reasons. |
| AC-07 | Separation-of-duties prevents self-approval and admin rights do not automatically grant business approval. |
| AC-08 | All return/resubmit/review actions create a complete audit trail and preserve earlier versions. |
| AC-09 | Dashboard accurately identifies outstanding, late, returned, verified and unassigned items. |
| AC-10 | Approved/verified report can be exported for management review with period/version/status clearly identified. |
| AC-11 | Direct data-source access cannot expose records beyond the user's authorised scope. |
| AC-12 | UAT is completed by at least one representative from Contributor, PIC, Programme Manager, M&E and Executive/Viewer profiles and signed off by Business Owner. |

# 18. Pre-Pilot Master Data - Departmental Officials

Implementation instruction to ICT: Load these records into the User Master during build configuration. “Candidate role” is the APP-MRMS permission mapping proposed from the supplied departmental sources; the Business Owner must validate final role/scope before the account is activated.

| Official | Directorate / Unit | Recorded designation | Email | Contact | Candidate APP-MRMS role |
| --- | --- | --- | --- | --- | --- |
| Gloria Nkomo | Directorate: HOD Support & Client/Stakeholder Relations Management | Provincial M&E Coordinator; Departmental reporting coordination | Gnkomo@nwpg.gov.za | 018 388 1377 | Departmental M&E Coordinator / Reporting Champion; candidate Superuser |
| Gopolang Molefi | Directorate: Risk Management & Internal Control | Coordinator / Reporting Champion | Molefig@nwpg.gov.za | 018 388 1170 | Unit PIC / Reporting Champion; assurance visibility where authorised |
| Elliot Mooketsi | Directorate: Special Programmes | Coordinator / Reporting Champion | Emooketsi@nwpg.gov.za | 018 388 4956; 079 881 9315 | Unit PIC / Reporting Champion |
| Prudence Mothupi | Directorate: Special Programmes | Coordinator / Reporting Champion | PrudenceM@nwpg.gov.za | 018 388 4547 | Unit PIC / Reporting Champion |
| Donald Jini | Chief Directorate: HRM & HRD | Coordinator / Reporting Champion | Djini@nwpg.gov.za | 018 388 2426 | Unit PIC / Reporting Champion |
| Teboho Hamotseo | Chief Directorate: Immovable Asset Management | Coordinator / Reporting Champion | THamotseo@nwpg.gov.za | 018 388 4642 | Unit PIC / Reporting Champion |
| Frans Molale | Chief Directorate: Immovable Asset Management | Coordinator / Reporting Champion | FMolale@nwpg.gov.za | 018 388 5377 | Unit PIC / Reporting Champion |
| UNASSIGNED | Chief Directorate: Strategy and Systems | Coordinator / Reporting Champion | To be nominated | To be nominated | MANDATORY PRE-PILOT GAP - keep role slot unassigned until formally nominated |
| Gaolatlhe Ntsimane | Chief Directorate: Infrastructure Coordination, Implementation & Maintenance | Coordinator / Reporting Champion | GSNtsimane@nwpg.gov.za | 018 388 4215; 068 818 7113 | Unit PIC / Reporting Champion |
| Owen More | Chief Directorate: Infrastructure Coordination, Implementation & Maintenance | Coordinator / Reporting Champion | owendmore@gmail.com | 060 914 5743 | Unit PIC / Reporting Champion; non-nwpg email requires ICT identity verification |
| Keitumetse Mabe | Directorate: Community Based Programme | Coordinator / Reporting Champion | KeitumetseMabe@nwpg.gov.za | 063 688 6342 | Unit PIC / Reporting Champion |
| Tlotliso Mhlambe | Chief Directorate: Integrated Infrastructure Planning; M&E and Roads Capital Implementation | Coordinator / Reporting Champion | TMhlambe@nwpg.gov.za | 018 388 1148; 074 673 8605 | Unit PIC / Reporting Champion |
| Botho Marumuloa | Office of the Chief Financial Officer | Coordinator / Reporting Champion | BMarumoloa@nwpg.gov.za | 018 388 1440 | Unit PIC / Reporting Champion |
| Stella Kalebe | Office of the Chief Financial Officer | Coordinator / Reporting Champion | skalebe@nwpg.gov.za | 018 388 1187 | Unit PIC / Reporting Champion |

## 18.1 Buildings Infrastructure Responsible Officials

| Official | Area | Position / source role | Email status | Candidate APP-MRMS role |
| --- | --- | --- | --- | --- |
| Mbongeni Mntambo | Buildings Infrastructure | Project Manager / Responsible Manager | Email not stated in supplied project allocation | Contributor - assigned project reporting and POE |
| Rosy Molelekwa | Buildings Infrastructure | Project Manager / Responsible Manager | Email not stated in supplied project allocation | Contributor - assigned project reporting and POE |
| Kabelo Thebe | Buildings Infrastructure | Project Manager / Responsible Manager | Email not stated in supplied project allocation | Contributor - assigned project reporting and POE |
| Lebogang Molokwane | Buildings Infrastructure | Project Manager / Responsible Manager | Email not stated in supplied project allocation | Contributor - assigned project reporting and POE |
| M. Sepotokele | Buildings Infrastructure | Chief Construction Project Manager | MASepotokele@nwpg.gov.za | Supervisory visibility / delegated review only if formally approved |

## 18.2 Senior Oversight Officials / Role Slots

| Official / Role slot | Position | Email / identity | Pilot treatment |
| --- | --- | --- | --- |
| H.M. Pretorius | Director: Planning, Monitoring and Evaluation | hpretorius@nwpg.gov.za | Business/Solution Owner; department-wide M&E oversight. Source: Departmental Monitoring and Reporting Framework header/sign-off. |
| Deputy Director: Monitoring | M&E assessment and verification role | Name/email not stated in supplied sources | Role must be assigned to current incumbent before pilot. |
| Pakiso Mothupi | Head of Department / Accounting Officer | PMothupi@nwpg.gov.za | Current incumbent shown in South African Government contact directory; verify internally immediately before activation. |
| M. Sepotokele | Chief Construction Project Manager | MASepotokele@nwpg.gov.za | Buildings Infrastructure supervisory role; approval/review authority must be validated, not assumed. |

# 19. Requirements Traceability to Departmental Sources

| Source | Key APP-MRMS design implications |
| --- | --- |
| Departmental Performance Monitoring and Reporting Framework 2025/26 | Roles of HOD, Programme Managers, PICs, Planning M&E, Risk/Internal Control and Records; monthly monitoring vs quarterly APP reporting; POE/verification; data-quality criteria; programme manager QA; controls, sign-off and integrated reporting systems. |
| 2026-27 Provincial Monitoring and Evaluation Systems Audit - Department Coordinators/Reporting Champions | Named departmental coordinators/reporting champions, units, contacts and email addresses; identifies Strategy and Systems nomination gap. |
| Project Managers - Buildings Infrastructure | Named Buildings Infrastructure Project Managers, assigned project portfolios, project lifecycle/stage terminology, Chief Construction Project Manager and contact email. |
| Existing APP-MRMS BRD v1.0 | Power Platform solution direction and initial concepts retained where consistent, but generic hierarchy, generic roles and assumptions are replaced by departmental workflow. |
| Existing User Requirements/Stakeholder Validation Guide | Useful validation structure retained, but stakeholder titles and permission assumptions are replaced by departmental roles and named user master. |